Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Storypoints)

| Date | 25 March 2026 |
| --- | --- |
| Team ID | 69c0f2dd43b2af737d05d770 |
| Project Name | Smart Library Request Workflow in ServiceNow |
| Maximum Marks | 5 Marks |

- Product Backlog and Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering email, password, and confirming password | 2 | High | [Team Members] |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered | 1 | High | [Team Members] |
| Sprint-1 | Registration | USN-3 | As a user, I can register through Gmail | 2 | Medium | [Team Members] |
| Sprint-2 | Registration | USN-4 | As a user, I can register through LinkedIn | 2 | Low | [Team Members] |
| Sprint-1 | Login | USN-5 | As a user, I can log in by entering email & password | 1 | High | [Team Members] |
| Sprint-2 | Book Request | USN-6 | As a user, I can submit a book request with name, author, ISBN, and pickup date | 3 | High | [Team Members] |
| Sprint-2 | Approval Workflow | USN-7 | As a librarian, I can approve or reject book requests | 3 | High | [Team Members] |
| Sprint-3 | Notifications | USN-8 | As a user, I receive email/portal notifications for approvals and overdue books | 2 | High | [Team Members] |
| Sprint-3 | Reporting & Analytics | USN-9 | As a librarian, I can view dashboards for request trends and overdue books | 3 | Medium | [TeamMembers] |
| Sprint-3 | Book Issuance Tracking | USN-10 | As a librarian, I can track issued books and generate reminders for overdue books | 3 | High | [Team Members] |

- Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned End) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 11 | 20 Feb 2025 |
| Sprint-2 | 8 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 8 | 27 Feb 2025 |
| Sprint-3 | 8 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 8 | 06 Mar 2025 |

- Velocity Calculation

Assumptions:

- Total story points per sprint = 10–12

- Sprint duration = 6 days

Average Velocity (AV) per day:

- Sprint-1: AV = 11 ÷ 6 ≈ 1.83 points/day

- Sprint-2: AV = 8 ÷ 6 ≈ 1.33 points/day

- Sprint-3: AV = 8 ÷ 6 ≈ 1.33 points/day

Average velocity for project = (1.83 + 1.33 + 1.33) ÷ 3 ≈ 1.5 points/day

4. Burndown Chart

A burndown chart visualizes remaining work (story points) vs. time (days) in each sprint.

How it works for this project:

- Y-axis: Remaining Story Points

- X-axis: Sprint Days (1–6 for each sprint)

- Ideal line: Shows even burn of story points to 0 at sprint end

- Actual line: Updates daily based on completed tasks

Example:

- Sprint-1 starts at 11 points → end at 0 points by day 6

- Sprint-2 starts at 8 points → end at 0 points by day 6

- Sprint-3 starts at 8 points → end at 0 points by day 6

Reference for creating charts:

- Visual Paradigm Scrum HYPERLINK "https://www.visual-paradigm.com/scrum/scrum-burndown-chart/"BurndownHYPERLINK "https://www.visual-paradigm.com/scrum/scrum-burndown-chart/" Chart

- AtlassianHYPERLINK "https://www.atlassian.com/agile/tutorials/burndown-charts" HYPERLINK "https://www.atlassian.com/agile/tutorials/burndown-charts"BurndownHYPERLINK "https://www.atlassian.com/agile/tutorials/burndown-charts" Chart Guide